# CHORD Release Control Document v1

Active control document for package-by-package completion

This document converts the release tracker into an active control document. It records the current build state, establishes the controlling baseline, and identifies the next action required before each package can advance.

# Current controlling baseline

Product: CHORD

Engine: PRISM Engine

Current external handoff baseline: CHORD / PRISM master handoff v10

Current implementation baseline: CHORD Wave A v3 hardened

Current control state: Release Package 1 (Wave A Lock) is In Progress

# Package status overview

| Package | Name | Status |
| --- | --- | --- |
| RP1 | Wave A Lock | In progress |
| RP2 | Wave B1 Behavioral Intelligence | Not started |
| RP3 | Wave B2 External Enrichment | Not started |
| RP4 | Wave B3 Identity and Similarity Intelligence | Not started |
| RP5 | Wave C1 PRISM Engine Core | Not started |
| RP6 | Wave C2 Curated Playlist Builder | Not started |
| RP7 | Wave C3 Full CLI | Not started |
| RP8 | Wave C4 Full Web Interface | Not started |
| RP9 | Wave D1 OpenAI Integration | Not started |
| RP10 | Wave D2 Hardening and Diagnostics | Not started |
| RP11 | Installer and Upgrade System | Not started |
| RP12 | Final Documentation and Operator Package | Not started |
| RP13 | Ubuntu Test Cycle Package | Not started |

# Release Package 1 — Wave A Lock

Goal: Foundation stabilized and aligned to current master handoff

Status: In progress

Control note: Wave A codebase exists and has been hardened. This package remains open until Ubuntu-side install/import testing confirms the foundation behaves correctly in the target environment.

## Must-be-complete checkpoints

☑ Project structure finalized for Wave A

☑ Config system working

☑ Debug mode framework present

☑ Two-level error handling structure present

☑ Logging framework present and tied to debug mode

☑ PostgreSQL connection layer working

☑ Alembic/migration scaffold working

☑ Apple/iTunes TXT import working

☑ Top 25 import working

☑ Quiz storage working

☑ CLI baseline working

☑ Minimal API baseline working

## Definition-of-done checkpoints

☐ No placeholder modules in Wave A scope

☑ No fake/mock/demo logic in Wave A

☑ All Wave A commands/routes documented

☑ Debug artifacts can be enabled/disabled from config

☑ Ready for Ubuntu install and import testing

## Next action

Run Ubuntu-side install/import test and close any defects found there.

# Release Package 2 — Wave B1 Behavioral Intelligence

Goal: Behavioral feature layer from uploaded data

Status: Not started

Control note: Pending start after Wave A Lock is accepted as the controlling baseline.

## Next action

Begin Top 25 anchors, cross-playlist recurrence, play/skip/rating tension, intake quality score.

# Release Package 3 — Wave B2 External Enrichment

Goal: Real enrichment stack integrated

Status: Not started

Control note: Will follow Wave B1.

## Next action

Implement MusicBrainz, AcousticBrainz, and official Last.fm clients with caching.

# Release Package 4 — Wave B3 Identity and Similarity Intelligence

Goal: Identity engine around duplicates, versions, covers, mood, role, and omission

Status: Not started

Control note: Will follow Wave B2.

## Next action

Implement duplicate/variant/cover engine and role/mood/omission intelligence.

# Release Package 5 — Wave C1 PRISM Engine Core

Goal: Actual recommendation engine implemented

Status: Not started

Control note: Will follow Wave B.

## Next action

Implement scoring passes, fusion, confidence, explanations, and reranking.

# Release Package 6 — Wave C2 Curated Playlist Builder

Goal: Standalone curated-playlist generation

Status: Not started

Control note: Will follow PRISM core.

## Next action

Implement standalone curated-playlist assembly logic.

# Release Package 7 — Wave C3 Full CLI

Goal: Ubuntu CLI fully operable

Status: Not started

Control note: Will follow recommendation core.

## Next action

Expand CLI into full operator surface.

# Release Package 8 — Wave C4 Full Web Interface

Goal: Approved Ubuntu web UI implemented

Status: Not started

Control note: Will follow recommendation core.

## Next action

Build approved CHORD web UI with progress thermometer and result boards.

# Release Package 9 — Wave D1 OpenAI Integration

Goal: Required enhanced reasoning layer

Status: Not started

Control note: Will follow core app behaviors.

## Next action

Integrate OpenAI Responses API with deterministic fallback.

# Release Package 10 — Wave D2 Hardening and Diagnostics

Goal: Testable and supportable Ubuntu build

Status: Not started

Control note: Will follow major feature completion.

## Next action

Deepen diagnostics, dumps, recovery, and supportability.

# Release Package 11 — Installer and Upgrade System

Goal: Real Ubuntu installer and upgrade path

Status: Not started

Control note: Will follow app feature maturity.

## Next action

Build install, upgrade, rollback, reset, and preservation tooling.

# Release Package 12 — Final Documentation and Operator Package

Goal: Shipped docs aligned to shipped app

Status: Not started

Control note: Will follow installer maturity.

## Next action

Align developer/operator/install/debug docs to shipped behavior.

# Release Package 13 — Ubuntu Test Cycle Package

Goal: First full release for real laptop testing

Status: Not started

Control note: Final packaging gate before broader completion.

## Next action

Package the first full Ubuntu release for your laptop test cycle.